## Slide 1: Team MorphCore
Status Update – 11/2/2015

## Slide 2: Outline
Core status
Peripheral status
Schedule

## Slide 3: Core
Out-of-order core ~85% complete
  Reorder stage structure/logic done, working on interrupts and interfaces with other stages
  Execution stages mostly done
  Reorder  Writeback for initial testing
  Memory functionality pending in-order core debugging
  Expect completion and superscalar start this week

## Slide 4: Peripherals
PS/2 works
  Successfully receiving scan codes, easy conversion to ASCII
UART in progress
Basic display controller design done, implementation paused

## Slide 5: Schedule
Core modifications progressing as expected
Peripherals (esp. UART) slightly behind, but manageable
This week
  Finish/verify OOO
  Start superscalar
  Integrate PS/2
  Fix lingering memory problems, UART
Next
  Superscalar  full MorphCore
  Verification
  Demo programs